|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Story points Estimate | Responsible | Status | Original Estimate | Day1 | Day2 | Day3 | Day4 | Day5 | Sprint |
| **Login** | **4 hour** |  |  |  |  |  |  |  |  | **1** |
| UI Design |  | Yeamin Alam | Done | 1/2hr |  |  |  |  |  |  |
| Front-end Design |  | Ashick Areafin | Done | 1/2hr |  |  |  |  |  |  |
| Back-end Design |  | Saiful Islam | In Progress |  |  |  |  |  |  |  |
| Complete Unit Testing |  | Abdullah Al Nayeem | In Progress |  |  |  |  |  |  |  |
| Database Connection |  | Ashick Areafin | In Progress |  |  |  |  |  |  |  |
| Write Document |  | Saiful Islam | In Progress |  |  |  |  |  |  |  |
| **Sign up** | 5hr |  |  |  |  |  |  |  |  | 1 |
| UI Design |  | Yeamin Alam | Done | 1.5 hr |  |  |  |  |  |  |
| Front-end Design |  | Ashick Areafin | Done | 1hr |  |  |  |  |  |  |
| Back-end Design |  | Saiful Islam | In Progress |  |  |  |  |  |  |  |
| Complete Unit Testing |  | Abdullah Al Nayeem | In Progress |  |  |  |  |  |  |  |
| Database Connection |  | Ashick Areafin | In Progress |  |  |  |  |  |  |  |
| Write Document |  | Saiful Islam | In Progress |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Story points Estimate | Responsible | Status | Original Estimate | Day1 | Day2 | Day3 | Day4 | Day5 | Sprint |
| **Deposite Cash** | **4 hour** |  |  |  |  |  |  |  |  | **1** |
| UI Design |  | Yeamin Alam | Done | 1/2hr |  |  |  |  |  |  |
| Front-end Design |  | Ashick Areafin | Done | 1/2hr |  |  |  |  |  |  |
| Back-end Design |  | Saiful Islam | In Progress |  |  |  |  |  |  |  |
| Complete Unit Testing |  | Abdullah Al Nayeem | In Progress |  |  |  |  |  |  |  |
| Database Connection |  | Ashick Areafin | In Progress |  |  |  |  |  |  |  |
| Write Document |  | Saiful Islam | In Progress |  |  |  |  |  |  |  |
| Verification |  | Abdullah Al Nayeem | In Progress |  |  |  |  |  |  |  |
| **Check Account Details** | 6hr |  |  |  |  |  |  |  |  | 1 |
| UI Design |  | Yeamin Alam | Done | 1.5 hr |  |  |  |  |  |  |
| Front-end Design |  | Ashick Areafin | Done | 1hr |  |  |  |  |  |  |
| Back-end Design |  | Saiful Islam | In Progress |  |  |  |  |  |  |  |
| Complete Unit Testing |  | Abdullah Al Nayeem | In Progress |  |  |  |  |  |  |  |
| Database Connection |  | Ashick Areafin | In Progress |  |  |  |  |  |  |  |
| Write Document |  | Saiful Islam | In Progress |  |  |  |  |  |  |  |