|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I want to Sign up so that I can perform the transaction. | Design User Interface | Saiful Islam | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Nayeem | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Ashick Areafin | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | Yeamin | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Saiful Islam | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Ashick Areafin | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Yeamin | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I want to check my account balance with a view to performing transactions. | Design User Interface | Saiful Islam | 1 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Yeamin | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Ashick Areafin | 4 | 4 |  |  |  |  |  |  |  |
| Design Back-end code | Yeamin | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Saiful Islam | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Ashick Areafin | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Nayeem | 1 | 1 |  |  |  |  |  |  |  |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I want to withdraw cash from my account using ATM as I can save my time. | Design User Interface | Saiful Islam | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Nayeem | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Ashick Areafin | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | Saiful Islam | 2 | 2 |  |  |  |  |  |  |  |
| Complete Unit Testing | Yeamin | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Ashick Areafin | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Saiful Islam | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I want to deposit cash in my account through ATM as I can save time performing transaction later. | Design User Interface | Saiful Islam | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Yeamin | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Ashick Areafin | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | Nayeem | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Saiful Islam | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Ashick Areafin | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Yeamin | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user one can perform log in operation to his online banking management account. | Design User Interface | Saiful Islam | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Yeamin | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Ashick Areafin | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | Nayeem | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Saiful Islam | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Ashick Areafin | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Yeamin | 1 | 1 |  |  |  |  |  |  |  |