|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user must be logged in banking system to perform the online pay bills service | Design User Interface | Saiful Islam | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Ashick Areafin | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Saiful Islam | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | Nayeem | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Saiful Islam | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Md yeamin alam | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Saiful Islam | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user one can use his account to perform E-commerce things | Design User Interface | Saiful Islam | 1 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Saiful Islam | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Ashick Areafin | 4 | 4 |  |  |  |  |  |  |  |
| Design Back-end code | Nayeem | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Md yeamin alam | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Nayeem | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Saiful Islam | 1 | 1 |  |  |  |  |  |  |  |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user one can check transaction history through his account. | Design User Interface | Md yeamin alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Nayeem | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Ashick Areafin | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | Saiful Islam | 2 | 2 |  |  |  |  |  |  |  |
| Complete Unit Testing | Nayeem | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Md yeamin aslam | 1 | 1 |  |  |  |  |  |  |  |
| Write Document |  | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user one can inactive card  anytime from his account. | Design User Interface | Md yeamin alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Saiful Islam | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Md Yeamin alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | Ashick Areafin | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | nayeem | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Saiful Islam | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | nayeem | 1 | 1 |  |  |  |  |  |  |  |